Federated GraphQL Breakdown — Product

Target DGS: plm-product (host)  ·  spark-internal-graphql → Netflix DGS Federation

| Total Stories 67 | T-Shirt Size XXL | Complexity 🔴 5 🟠 4 🟡 25 🟢 33 | Phases B, C, D, E, F, G |
| --- | --- | --- | --- |

Target DGS: plm-product (host)   |   Generated: 2026-07-07

🔷 Query · 🔶 Mutation · 🔸 Field Resolver   🔴 Very High · 🟠 High · 🟡 Medium · 🟢 Low   🔴🔬 spike-gated · 📖 B · 🔍 C · ✏️ D · ⚙️ E · 🔗 F · 🧪 G

What Are We Building?

- We are moving Product — the central entity of the PLM system — off the spark-internal-graphql gateway into the `plm-product` Netflix DGS. - Product is the largest and highest-risk domain (18 queries, 20 mutations, ~50 field resolvers on a 2,629-line resolver) and the host service for the whole product family: BOM, Measurement, Impression, Packaging and others live in the same DGS, so their links from Product resolve internally rather than across the federation gateway.

- Most of the work is mechanical (the long tail of CRUD and simple field resolvers), but a handful of items carry real risk: the TechPack count query (a 17-step aggregation across 9+ services that becomes a federated composite-key entity), the partner drop/undrop orchestration, the cross-domain components and attachmentsWithMetaData field resolvers, and a latent `division` bug. - We recommend the Option D approach for TechPack: ship a thin query over a temporary aggregation facade so it works on day 1, then federate each piece to its owning domain, then retire the facade.

ACL note: the source obtains per-resource capability tokens via ACL on nearly every call; ACL is ignored in the DGS implementation (no ACL story) — noted for context only.

Migration Scope

| Surface | Count | Notes |
| --- | --- | --- |
| Queries | 18 | incl. TechPack (Very High) and two-stage getProducts |
| Mutations | 20 (+3 deferred) | incl. partner actions + component fan-out |
| Field-resolver stories | ~16 | incl. 2 X-Large (attachmentsWithMetaData, components) |
| External dependencies | 12 EXT + 6 platform | search/attachment/workspace 🔴 |
| Composite-key aggregate | 1 (TechPack ResourcesCount) | 8 sibling subgraphs extend it |
| Federation contributions received | 8 | from sibling domains (Phase F placeholders) |
| Total stories | 67 | green-field build stories (3 complex problems centralized as program spikes; G11 split into G11-1/G11-2 = +1) |

Spikes & Complex Cases

This domain's complex, cross-cutting problems are tracked once as program spikes in the global breakdown — see 'Phase 0 — Program Spikes' and 'Spike Detail' (the brief, the decision, intended cross-domain steps, and every affected resolver's external deps + current logic) in Federated+Graphql+Stories+-+BreakDown. Nothing from there is repeated here; the stories below just link to it. Follow a story's SPARK-SPIKE-0x id to the global Spike Detail for the target flow + the external services each resolver calls (see 'How to read the spikes & related stories' in the global doc).

| Story | Program spike | Bucket |
| --- | --- | --- |
| 🔴🔬 SPARK-PROD-C01 — getProducts(...) two-stage hydration | SPARK-SPIKE-06 | Cross-Domain Association / Hydration |
| 🔴🔬 SPARK-PROD-D01 — addProduct | SPARK-SPIKE-06 | Cross-Domain Association / Hydration |
| 🔴🔬 SPARK-PROD-D02 — addProducts (bulk) | SPARK-SPIKE-06 | Cross-Domain Association / Hydration |
| 🔴🔬 SPARK-PROD-D03 — bulkUpdateProducts | SPARK-SPIKE-06 | Cross-Domain Association / Hydration |
| 🔴🔬 SPARK-PROD-D04 — updateProduct | SPARK-SPIKE-06 | Cross-Domain Association / Hydration |
| 🔴🔬 SPARK-PROD-D06 — addTeamsToProduct 🔀 Collab Canvas | SPARK-SPIKE-06 | Cross-Domain Association / Hydration |
| 🔴🔬 SPARK-PROD-D07 — addBusinessPartnersToProductWithType 🔀 Collab Canvas | SPARK-SPIKE-06 | Cross-Domain Association / Hydration |
| 🔴🔬 SPARK-PROD-D11 — updateWorkspaceAttributes 🔀 Collab Canvas | SPARK-SPIKE-06 | Cross-Domain Association / Hydration |
| 🔴🔬 SPARK-PROD-E01 — productBusinessPartnerActions (REMOVE/DROP/UNDROP) | SPARK-SPIKE-03 | Partner Drop/Undrop + Ownership |
| 🔴🔬 SPARK-PROD-E02 — updateComponentStatuses (5-loader fan-out) | SPARK-SPIKE-01 | Non-Atomic Write Saga |
| 🔴🔬 SPARK-PROD-E03 — getProductTechPackCountV1 stub + aggregation facade (Option D Phase 1) | SPARK-SPIKE-02 | TechPack Aggregate |
| 🔴🔬 SPARK-PROD-E04 — getProductTechPackBulkCountV1 (bulk wrapper, ordering fix) | SPARK-SPIKE-02 | TechPack Aggregate |
| 🔴🔬 SPARK-PROD-G07 — Product.vendorAttributes + businessPartners + droppedPartners + unDroppablePartners + status | SPARK-SPIKE-04 | Not-Removable / Undroppable Partners |

Simple, intuitive decisions (drift-op cleanup, dead-method audits, auth-token parity, sort/DTO shape) are resolved inline in the owning story — they are not spikes.

Effort Snapshot by Phase

| Phase | Name | Stories | Effort (est., +20%) | Ready when |
| --- | --- | --- | --- | --- |
| B | Core Reads | 11 | 11–18d | after B01 |
| C | Search & Listing | 5 | 17–29d | after B01; C01 gated on SPARK-SPIKE-06 |
| D | Mutations (simple) | 18 | 25–40d | after B01; D01-D04/D06/D07/D11 gated on SPARK-SPIKE-06 |
| E | Complex (partner/components/TechPack) | 4 | 33–56d | E01 gated on SPARK-SPIKE-03 |
| F | Federation & Stitching | 12 | 22–40d (most BLOCKED-BY siblings) | after E03 / siblings |
| G | Field Resolvers, Bug-fixes, Utils, Tests | 17 | 86–143d | after B01. G11 split into G11-1/G11-2 (16 → 17) |
| Total | — | 67 | 203–348d (buffered) | — |

ℹ️  One engineer ≈ 40–66 sprints. Heavily parallelizable after B01; 2–3 engineers strongly recommended.

Capacity Planning

| Team size | Calendar | Notes |
| --- | --- | --- |
| 1 engineer | ~42–71 sprints | sequential — not recommended for this domain |
| 2 engineers | ~25–42 sprints | B/C/D parallel after B01 |
| 3–4 engineers | ~18–28 sprints | A done → B + C + D + most of G in parallel; E and the two X-Large fields on dedicated owners |

Recommended Sprint Sequencing

| Sprint | Stories | Focus |
| --- | --- | --- |
| 0 | Program spikes | run in Sprint 0 (see global Phase 0 — Program Spikes) so D/C/E work isn't waiting |
| 1–2 | B01 (DGS module init + service wiring + first resolver) | schema, types, stubs, Categories resolver, ResourcesCount, service port |
| 3 | B01–B11 | all core reads (incl. rules reads) |
| 4 | C01–C05 | search/listing + rating + rules search (C01 needs SPARK-SPIKE-06 concluded) |
| 5–6 | D01–D18 | all simple mutations, parallelizable (D01-D04/D06/D07/D11 need SPARK-SPIKE-06 concluded) |
| 7–8 | E03/E04 | TechPack facade + bulk (focused; facade-vs-federate spike already resolved) |
| 9 | E01/E02 | partner actions (needs SPARK-SPIKE-03 concluded) + component fan-out |
| 10–12 | G01–G10, G11-1, G11-2, G12–G14 | field resolvers (G01/G02 X-Large get their own sprint) |
| 13 | G15 + G16 | utils port + tests/parity/load/cut-over |
| post-launch | F01–F09 | TechPack federation (unblocked as siblings migrate) + facade retirement |
| any | F10–F12 | gateway composition + platform verify + drift decision |

Jira Stories by Phase

Each row is one Jira story. Complexity drives T-shirt sizing in refinement. 'Depends On' lists blocking story IDs within this domain.

📖 Phase B — Core Reads  (11 stories)

| Story | Complexity | Type / Calls | Depends On | Acceptance Criteria |
| --- | --- | --- | --- | --- |
| 🔷 SPARK-PROD-B01 getProduct(id) | 🟢 Low [XS] | Query | — | Intent — Looks up a single product by id (the core product read everything else builds on). Today — getByID GET ${v1}?productId={id} → camelCase or null; DataLoader-batched Done when: • returns product; 404→null • batches N ids in 1 call |
| 🔷 SPARK-PROD-B02 getProductsByIds(ids) | 🟢 Low [XS] | Query | — | Intent — Looks up several products at once by their ids. Today — getByIdList GET ${v1}?productId={csv}&page=0&size=10000&sort=createdDate,desc; primes getByID Done when: • returns paged products for ids • primes single-id loader |
| 🔷 SPARK-PROD-B03 getProductStatus (cacheable) | 🟢 Low [XS] | Query | — | Intent — Returns the list of possible product statuses (dropdown options). Today — getStatus master status list Done when: • returns statuses • cached |
| 🔷 SPARK-PROD-B04 getProductVersions(id) | 🟢 Low [XS] | Query | — | Intent — Lists the saved versions of a product. Today — getVersions GET ${v1}/{id}/versions?page=0&size=10000 Done when: • returns versions |
| 🔷 SPARK-PROD-B05 getCopyStatus(id) | 🟢 Low [XS] | Query | — | Intent — Tells you whether a product copy is still in progress or done. Today — getCopyStatus GET ${v2}/count/resource-type?copyId={id} Done when: • returns copy status |
| 🔷 SPARK-PROD-B06 getProductTemplateById(id) | 🟢 Low [XS] | Query | — | Intent — Looks up a product template by id. Today — getByID → response \¦\¦ {} (empty object on miss — preserve) Done when: • returns product or empty object (not null) |
| 🔷 SPARK-PROD-B07 getProductRules | 🟢 Low [XS] | Query | — | Intent — Returns the product business rules. Today — getAllRules GET $… → content Done when: • returns rules content |
| 🔷 SPARK-PROD-B08 getProductRulesById(id) | 🟢 Low [XS] | Query | — | Intent — Looks up one business rule by id. Today — getRuleById GET $… Done when: • returns rule |
| 🔷 SPARK-PROD-B09 getAllAvailableRules | 🟢 Low [XS] | Query | — | Intent — Lists all the rules that are available to apply. Today — getAvailableRules GET …/spark_rules/v1/rules Done when: • returns available rules |
| 🔷 SPARK-PROD-B10 getProductDeptRules(productIds, departmentIds, activeOnly) | 🟢 Low [XS] | Query Calls: ruleLibrary | — | Intent — Returns the department-level rules for given products. Today — flag fork USE_NEW_RULES_API ? ruleLibrary.searchRuleLibrary : product.searchProductDeptRules GET …/spark_rules/v1/search?productIds=&departmentIds=&activeOnly=. PO… Done when: • default activeOnly=true • flag selects the correct backend |
| 🔷 SPARK-PROD-B11 getProductBPRules(productIds, businessPartnerIds, activeOnly) | 🟢 Low [XS] | Query Calls: ruleLibrary | — | Intent — Returns the business-partner-level rules for given products. Today — same as B10 with businessPartnerIds Done when: • flag fork honored; BP filter applied |

ℹ️  SPARK-PROD-B01: Note — DGS Module Init (this PR only): Creates product.graphqls (federation v2.3 header, scalars, owned types with @key, external stubs), registers scalars in ScalarConfig.kt, and wires the service and Feign client. Full type list: [03-schema.graphql](./03-schema.graphql). This scaffold is a prerequisite for every B/C/D/G story — they need the module + schema file to compile their DGS wrapper — so it is assumed globally (shown once in the dependency graph) and not repeated in each story's Depends On. After it lands, the wrappers parallelize.

🔍 Phase C — Search & Listing  (5 stories)

| Story | Complexity | Type / Calls | Depends On | Acceptance Criteria | Key Tests |
| --- | --- | --- | --- | --- | --- |
| 🔴🔬 🔷 SPARK-PROD-C01 getProducts(...) two-stage hydration 🔴🔬 Spike-gated on SPARK-SPIKE-06 (Cross-Domain Association / Hydration) | 🟠 High [L] | Query Calls: search | SPARK-SPIKE-06 | Intent — List products by combining the search index with the canonical record (two-stage hydration). Today — listing products needs data from two places — the search index (which - knows flags like "has boms", "has claims", workspace membership) and the canonical product… Done when: • parity for 4 arg combos (no flags / all flags / resourceType=workspaces / filter array) • truthy defaults preserved • elastic flags merged onto canonical • Workspace-filter placement and elastic/canonical staleness handling match SPARK-SPIKE-06's decision | ☐ 4 combos ☐ default truthiness ☐ merge ☐ Parity: DGS response matches spark-internal-graphql baseline |
| 🔷 SPARK-PROD-C02 getProductTemplates(...) | 🟡 Medium [M] | Query Calls: search | — | Intent — Lists product templates, with optional filters on what to include. Today — (search) getFilteredProductsListing({resourceType:'product', includeBoms:false, ...7 includeXxxTemplates flags, types}) → return elastic response (no 2nd hydration) Done when: • all 7 template-include flags forwarded • types:[Int] filter applied | — |
| 🔷 SPARK-PROD-C03 getCategories(...) | 🟡 Medium [M] | Query Calls: search | — | Intent — Returns the category tree for products. Today — default productType ?? 100; (search) getProductCategories GET ${elastic}/search/${snake_case(type)}?resourceType=&resourceId=&productType= → ProductsCategories… Done when: • snake_case(type) path exact • wires to Categories union | — |
| 🔷 SPARK-PROD-C04 getRatingByTcin(tcin) (external rating) | 🟡 Medium [M] | Query Calls: rating | — | Intent — Gets the customer rating for a product (from an external ratings service). Today — (external) GET ${RATING_ENDPOINT}?reviewType=product&includes=statistics&reviewedId={tcin}&key={API_KEY} (skipJsonParse) → JSON.parse → {averageRating, reviewCount}… Done when: • parses statistics to Rating • any error → null • API key from config/Vault, not source | — |
| 🔷 SPARK-PROD-C05 searchProductRules(...) | 🟡 Medium [M] | Query Calls: ruleLibrary | — | Intent — Searches product rules. Today — flag fork; legacy GET …/spark_rules/v1/search_mapped?... → productRuleResponseTransformer → camelCase Done when: • flag fork honored • legacy response transformed correctly | — |

✏️ Phase D — Mutations  (18 stories)

| Story | Complexity | Type / Calls | Depends On | Acceptance Criteria |
| --- | --- | --- | --- | --- |
| 🔴🔬 🔶 SPARK-PROD-D01 addProduct 🔴🔬 Spike-gated on SPARK-SPIKE-06 (Cross-Domain Association / Hydration) | 🟡 Medium [M] | Mutation Calls: workspaceV2, attachment | SPARK-SPIKE-06 | Intent — Create a product (optionally copy from another + associate a workspace). Today — POST ${v1} + optional copyProductToProduct(copyProduct) + workspace association Done when: • creates product • optional copy runs when copyProduct present • workspace assoc applied |
| 🔴🔬 🔶 SPARK-PROD-D02 addProducts (bulk) 🔴🔬 Spike-gated on SPARK-SPIKE-06 (Cross-Domain Association / Hydration) | 🟡 Medium [M] | Mutation Calls: attachment | SPARK-SPIKE-06 | Intent — Create many products at once (plus attachment links). Today — bulk POST ${v1}/bulk + attachment-link side-effects (no rollback — preserve, flag) Done when: • bulk creates • attachment links applied; no-rollback behaviour documented |
| 🔴🔬 🔶 SPARK-PROD-D03 bulkUpdateProducts 🔴🔬 Spike-gated on SPARK-SPIKE-06 (Cross-Domain Association / Hydration) | 🟡 Medium [M] | Mutation | SPARK-SPIKE-06 | Intent — Update many products in one call. Today — PUT ${v1}/mass_update Done when: • mass-updates products |
| 🔴🔬 🔶 SPARK-PROD-D04 updateProduct 🔴🔬 Spike-gated on SPARK-SPIKE-06 (Cross-Domain Association / Hydration) | 🟡 Medium [M] | Mutation Calls: attachment | SPARK-SPIKE-06 | Intent — Edit a product (optional copy + template-attachment cleanup). Today — PUT ${v1}/{id} + optional copy + archive removed-template attachments (template branch) Done when: • updates product • optional copy • removed-template attachments archived (template branch) |
| 🔶 SPARK-PROD-D05 carryForwardProduct | 🟡 Medium [M] | Mutation | — | Intent — Carries a product forward (creates the next season/version from it). Today — PUT ${v1}/{productId}/carry_forward/{workspaceId} — uses every field on CarryForwardProductInput Done when: • all input fields mapped to the request |
| 🔴🔬 🔶 SPARK-PROD-D06 addTeamsToProduct 🔀 Collab Canvas 🔴🔬 Spike-gated on SPARK-SPIKE-06 (Cross-Domain Association / Hydration) | 🟢 Low [XS] | Mutation | SPARK-SPIKE-06 | Intent — Adds teams (and their partners) to a product. Today — POST ${v1}/{productId}/resources/bulk + manage_workspace_teams Done when: • adds teams + new partners + workspace links |
| 🔴🔬 🔶 SPARK-PROD-D07 addBusinessPartnersToProductWithType 🔀 Collab Canvas 🔴🔬 Spike-gated on SPARK-SPIKE-06 (Cross-Domain Association / Hydration) | 🟢 Low [XS] | Mutation | SPARK-SPIKE-06 | Intent — Adds business partners to a product with a given type. Today — POST ${v1}/{productId}/partners-add/bulk Done when: • adds partners with type |
| 🔶 SPARK-PROD-D08 removeProductResources | 🟢 Low [XS] | Mutation | — | Intent — Removes resources (links) from a product. Today — DELETE ${v1}/{productId}/resources/bulk Done when: • removes resources |
| 🔶 SPARK-PROD-D09 updateBusinessPartnerStatuses | 🟢 Low [XS] | Mutation | — | Intent — Updates the status of business partners on a product. Today — PUT ${v1}/{productId}/status_update/bulk Done when: • updates partner statuses |
| 🔶 SPARK-PROD-D10 updateViewToggle | 🟢 Low [XS] | Mutation | — | Intent — Toggles whether a product is hidden. Today — PUT ${v1} view toggle Done when: • toggles hidden |
| 🔴🔬 🔶 SPARK-PROD-D11 updateWorkspaceAttributes 🔀 Collab Canvas 🔴🔬 Spike-gated on SPARK-SPIKE-06 (Cross-Domain Association / Hydration) | 🟢 Low [XS] | Mutation | SPARK-SPIKE-06 | Intent — Updates a product's workspace attributes. Today — PUT ${v1}/{productId} workspace attrs Done when: • updates workspace attrs |
| 🔶 SPARK-PROD-D12 updateProductTeamsWorkspaceContext | 🟢 Low [XS] | Mutation | — | Intent — Adds or removes team↔workspace pairings on a product. Today — PUT team-workspace add/remove Done when: • adds/removes team-workspace pairs |
| 🔶 SPARK-PROD-D13 linkProduct | 🟢 Low [XS] | Mutation | — | Intent — Links a parent and child product together. Today — PUT link — throws on backend error (only mutation that does) Done when: • links parent/child • backend error → exception (not null) |
| 🔶 SPARK-PROD-D14 unlinkProduct | 🟢 Low [XS] | Mutation | — | Intent — Unlinks a parent and child product. Today — PUT unlink Done when: • unlinks parent/child |
| 🔶 SPARK-PROD-D15 addProductRule | 🟢 Low [XS] | Mutation | — | Intent — Creates a product rule. Today — POST …/spark_rules/v1 Done when: • creates rule |
| 🔶 SPARK-PROD-D16 updateProductRule | 🟢 Low [XS] | Mutation | — | Intent — Updates a product rule. Today — PUT …/spark_rules/v1/{id} Done when: • updates rule |
| 🔶 SPARK-PROD-D17 deleteProductRule | 🟢 Low [XS] | Mutation | — | Intent — Deletes a product rule. Today — DELETE …/spark_rules/v1/{id} → Boolean Done when: • deletes; returns Boolean |
| 🔶 SPARK-PROD-D18 updateComponentStatus (bulk) | 🟢 Low [XS] | Mutation | — | Intent — Bulk-updates the status of many components at once. Today — bulk PUT ${v1}/component_status_update/bulk Done when: • bulk-updates component statuses |

⚙️ Phase E — Complex Operations  (4 stories)

| Story | Complexity | Type / Calls | Depends On | Acceptance Criteria | Key Tests |
| --- | --- | --- | --- | --- | --- |
| 🔴🔬 🔶 SPARK-PROD-E01 productBusinessPartnerActions (REMOVE/DROP/UNDROP) 🔴🔬 Spike-gated on SPARK-SPIKE-03 (Partner Drop/Undrop + Ownership) | 🔴 Very High [XL] | Mutation Calls: sampleV2, recentlyViewed, todo, favorite | SPARK-SPIKE-03 | Intent — Remove / drop / undrop a business partner across a product — a ~220-line orchestrated write. Today — removing, dropping, or un-dropping a business partner from a product - isn't one write — it's a ~220-line dispatcher that updates the partner's status and then fans… Done when: • all 3 paths reach REST parity (recorded fixtures) • partial-failure compensation log/strategy implemented per SPARK-SPIKE-03's decision • cleanup fan-out runs per case, with per-target failure isolation (one cleanup failing is visible and doesn't silently swallow the others) | ☐ REMOVE ☐ DROP ☐ UNDROP ☐ partial-failure ☐ Parity: DGS response matches spark-internal-graphql baseline |
| 🔴🔬 🔶 SPARK-PROD-E02 updateComponentStatuses (5-loader fan-out) 🔴🔬 Spike-gated on SPARK-SPIKE-01 (Non-Atomic Write Saga) | 🟠 High [L] | Mutation Calls: claim | SPARK-SPIKE-01 | Intent — Update a product's component statuses, fanning out to 5 sibling loaders. Today — updating component statuses fans out to 5 places in parallel (bom, - measurement, productDetail, packaging — all internal — plus claim, external). - The bug: a loop… Done when: • per-loader failures don't fail siblings • shadow var fixed • parity | ☐ 5-way fan-out ☐ partial failure isolation ☐ Parity: DGS response matches spark-internal-graphql baseline |
| 🔴🔬 🔷 SPARK-PROD-E03 getProductTechPackCountV1 stub + aggregation facade (Option D Phase 1) 🔴🔬 Spike-gated on SPARK-SPIKE-02 (TechPack Aggregate) | 🔴 Very High [XL] | Query Calls: attachment, search | SPARK-SPIKE-02 | Intent — Build the TechPack panel's badge counts by aggregating across ~8 domains. Today — the TechPack panel shows badge counts (attachments, discussions, - samples, boms, claims, etc.) for a product. - Getting those counts today means walking the entire… Done when: • returns populated ResourcesCount from the facade • entity fetcher reconstructs from key+context • parity vs source for 5 inputs • facade observable | ☐ facade call ☐ entity fetcher ☐ parity 5 inputs ☐ Integration: full query via DGS test client returns expected shape |
| 🔴🔬 🔷 SPARK-PROD-E04 getProductTechPackBulkCountV1 (bulk wrapper, ordering fix) 🔴🔬 Spike-gated on SPARK-SPIKE-02 (TechPack Aggregate) | 🔴 Very High [XL] | Query Calls: attachment, search | SPARK-SPIKE-02, E03 | Intent — Return TechPack counts for many products at once, in the caller's order. Today — the bulk version runs all N single-product lookups concurrently and - returns them in whatever order they happen to finish — not the order the caller asked for. - If a… Done when: • bulk(P1..Pn) == [single(P1)..single(Pn)] in input order • empty list → [] | ☐ order preserved ☐ empty ☐ Parity: DGS response matches spark-internal-graphql baseline |

🔗 Phase F — Federation & Stitching  (12 stories)

| Story | Complexity | Type / Calls | Depends On | Acceptance Criteria |
| --- | --- | --- | --- | --- |
| 🔸 SPARK-PROD-F01 ResourcesCount.productAttachments + discussionAttachments (federated, from Attachment) | 🟡 Medium [M] | Field Resolver | E03 | Intent — Contribute attachment counts to the product's TechPack rollup (from Attachment). Done when: • productAttachments/discussionAttachments resolve on the federated ResourcesCount; the E03 facade stops populating them • Parity vs the facade for the same inputs • Field is live in prod only after plm-attachment is deployed (ship gate honored) |
| 🔸 SPARK-PROD-F02 ResourcesCount.discussions (federated, from Discussion) | 🟡 Medium [M] | Field Resolver | E03 | Intent — Fills in the product's discussion count — answered by the Discussion service once it's live. Done when: • discussions resolves on the federated ResourcesCount; facade stops populating it; parity vs facade • Live in prod only after plm-discussion is deployed |
| 🔸 SPARK-PROD-F03 ResourcesCount.sample (federated, from Sample) | 🟡 Medium [M] | Field Resolver | E03 | Intent — Fills in the product's sample count — answered by the Sample service once it's live. Done when: • sample resolves on the federated ResourcesCount; facade stops populating it; parity vs facade • Live in prod only after plm-sample is deployed |
| 🔸 SPARK-PROD-F04 ResourcesCount.measurementSets (internal, from Measurement) | 🟢 Low [XS] | Field Resolver | E03 | Intent — Fills in the product's measurement-set count — answered in-process by the co-located Measurement code. Done when: • measurementSets resolves in-process; no gateway hop; parity vs facade |
| 🔸 SPARK-PROD-F05 ResourcesCount.claims (federated, from Claim) | 🟡 Medium [M] | Field Resolver | E03 | Intent — Fills in the product's claims count — answered by the Claims service once it's live. Done when: • claims resolves on the federated ResourcesCount; facade stops populating it; parity vs facade • Live in prod only after spark-claims is deployed |
| 🔸 SPARK-PROD-F06 ResourcesCount.productBoms + packagingBoms + boms (internal, from BOM) | 🟢 Low [XS] | Field Resolver | E03 | Intent — Fills in the product's BOM counts — answered in-process by the co-located BOM code. Done when: • productBoms/packagingBoms/boms resolve in-process; no gateway hop; parity vs facade |
| 🔸 SPARK-PROD-F07 ResourcesCount.constructions (federated, from Construction) | 🟡 Medium [M] | Field Resolver | E03 | Intent — Fills in the product's construction count — answered by the Construction service once it's live. Done when: • constructions resolves on the federated ResourcesCount; facade stops populating it; parity vs facade • Live in prod only after the construction subgraph is deployed |
| 🔸 SPARK-PROD-F08 ResourcesCount.watchlists (internal, from Watchlist) | 🟢 Low [XS] | Field Resolver | E03 | Intent — Fills in the product's watchlist count — answered in-process by the co-located Watchlist code. Done when: • watchlists resolves in-process; no gateway hop; parity vs facade |
| 🔸 SPARK-PROD-F09 Retire the TechPack aggregation facade | 🟢 Low [XS] | Field Resolver | F01, F02, F03, F04, F05, F06, F07, F08 | Intent — Removes the temporary TechPack 'facade' once every count is served by its real owner. Today — remove TechPackAggregatorClient; TechPackDataFetcher returns key+context only; decommission the facade Done when: • all 11 ResourcesCount fields resolve via federation • facade health-check endpoint returns 404 (decommissioned) • no orphaned config (feature flags, Feign client beans, etc. referencing the retired facade) |
| 🔸 SPARK-PROD-F10 Hive Gateway supergraph composition | 🟢 Low [XS] | Field Resolver | — | Intent — Composes all the subgraphs into one federated graph at the gateway. Today — add plm-product subgraph URL; verify composition with VMM/IG/CORONA/Doppler stubs; smoke-test cross-subgraph query Done when: • supergraph composes • cross-subgraph smoke test passes |
| 🔸 SPARK-PROD-F11 Platform stub verification (VMM/IG/Doppler/CORONA/APEX) | 🟢 Low [XS] | Field Resolver | F10 | Intent — Verifies each external platform (VMM, IG, etc.) resolves through its stub. Today — confirm the gateway resolves full platform types from product-emitted @key stubs Done when: • each platform type resolves via its stub key |
| 📄 SPARK-PROD-F12 Deferred partner-wrapper decision (drift mutations) | 🟢 Low [XS] | Schema | E01 | Intent — Decide the fate of three drift partner mutations that have no resolvers. Today — three old mutation names (removeProductBusinessPartner, - dropProductBusinessPartner, unDropProductBusinessPartner) still exist in the schema, but nothing calls them… Done when: • traffic survey complete • decision implemented |

🧪 Phase G — Field Resolvers & Tests  (17 stories)

| Story | Complexity | Type / Calls | Depends On | Acceptance Criteria | Key Tests |
| --- | --- | --- | --- | --- | --- |
| 🔸 SPARK-PROD-G01 Product.attachmentsWithMetaData | 🔴 Very High [XL] | Field Resolver Calls: attachment, relationship | — | Intent — Resolve a product's mixed attachments-with-metadata feed (files + discussions + samples). Today — the attachments panel on a product shows a mixed feed — actual file - attachments, plus discussions and samples that are also surfaced as if they were attachments… Done when: • parity for mixed attachment/discussion/thread/sample • ordering rank preserved (product=0, discussion=1, sample=2; createdAt DESC tiebreak) | ☐ merge ☐ ordering ☐ Parity: DGS response matches spark-internal-graphql baseline |
| 🔸 SPARK-PROD-G02 Product.components | 🔴 Very High [XL] | Field Resolver Calls: search | — | Intent — List everything attached to a product, tagged by type, with counts. Today — the components tab lists everything attached to a product — measurements, - claims, boms, product-details, packaging — tagged by type, with counts (how many are… Done when: • parity for 50+ components • archivedCount/countByComponents match source • ACL batched (no N+1) | ☐ merge ☐ counts ☐ batched ACL ☐ Parity: DGS response matches spark-internal-graphql baseline |
| 🔸 SPARK-PROD-G03 Product.attachments + attachmentsV3 + attachmentSummary + ProductTemplate.attachmentsData | 🟠 High [L] | Field Resolver Calls: attachment, search | G01 | Intent — Resolve the product's attachment views (via a shared enrichment service). Today — four related resolvers sharing AttachmentEnrichmentService (G01) Done when: • each field returns its shape • shares G01 service | ☐ each field ☐ Parity: DGS response matches spark-internal-graphql baseline |
| 🔸 SPARK-PROD-G04 ProductsCategories.categories (12-case) + DopplerDepartment fields | 🟡 Medium [M] | Field Resolver Calls: doppler | — | Intent — Resolve the polymorphic categories union (12 branches) and department fields. Today — categories is a polymorphic union — depending on which category type - the caller asked for, a different one of 12 branches builds the response shape. - Two of those… Done when: • each category type built correctly • Doppler fetched once | — |
| 🔸 SPARK-PROD-G05 Product.samples + sampleIds + elasticSamplesList | 🟡 Medium [M] | Field Resolver Calls: sampleV2, search | — | Intent — Resolve a product's samples from local context (removing the fragile args hack). Today — today these fields reach into GraphQL's internal info.variableValues to read arguments that were passed to a different, parent query — a fragile, implicit way to pass… Done when: • samples/sampleIds/elastic resolve • no info.variableValues read | — |
| 🔸 SPARK-PROD-G06 Product.teams + discussionsV2 + discussionsCount + workspaces | 🟡 Medium [M] | Field Resolver Calls: teamV2, discussion, search, workspaceV2 | — | Intent — Resolve a product's team / discussion / workspace fields. Today — team/discussion/workspace elastic lookups Done when: • each field resolves | — |
| 🔴🔬 🔸 SPARK-PROD-G07 Product.vendorAttributes + businessPartners + droppedPartners + unDroppablePartners + status 🔴🔬 Spike-gated on SPARK-SPIKE-04 (Not-Removable / Undroppable Partners) | 🟡 Medium [M] | Field Resolver Calls: vmm | SPARK-SPIKE-04 | Intent — Resolve a product's partner fields (with id normalization). Today — business-partner ids sometimes arrive as strings that need to be - parsed to ints before VMM will accept them (vmmUtils's int-parse normalization) — an easy detail to… Done when: • partners resolve via VMM • status merge correct | — |
| 🔸 SPARK-PROD-G08 Product.measurementSets + claims + bom + productBom + packagingBom + productDetails + variations + associateProductsAsks | 🟡 Medium [M] | Field Resolver | — | Intent — Resolve the 8 'ask a sibling domain' product fields (bom, measurement, …), each on demand. Today — each of these 8 fields is "go ask a sibling domain (bom, measurement, - etc.) for this product's data" — but only if the caller asked for it (each has an includeXxx… Done when: • each sibling field resolves internally • includeXxx branches honored | — |
| 🔸 SPARK-PROD-G09 Product.productWorkspaceAttributes + productWorkspaceInfo | 🟡 Medium [M] | Field Resolver Calls: workspaceV2, search, tag | — | Intent — Resolve a product's per-workspace attributes (incl. lazy designCycle). Today — designCycle is computed lazily today — an inline async () => ... - closure attached to the value, evaluated only if a caller actually reads that sub-field. -… Done when: • both fields resolve • designCycle is a nested fetcher | — |
| 🔸 SPARK-PROD-G10 Product.ancestryProducts + rating + reservedDpcis | 🟡 Medium [M] | Field Resolver Calls: relationship, rating, apex | — | Intent — Resolve a product's ancestry, rating and reserved-DPCI fields. Today — rating via RatingClient; reservedDpcis via getReservedDpcisFromApex Done when: • ancestry/rating/dpcis resolve • rating null-on-error | — |
| 🔸 SPARK-PROD-G11-1 Product.notRemovablePartnerIds + notRemovableWorkspaceIds | 🟡 Medium [M] | Field Resolver Calls: vmm, workspaceV2 | — | Intent — Compute which partners/workspaces can't be removed (still referenced). Today — to figure out which partners/workspaces can't be removed from a product (e.g. because they're the last remaining owner), today's code calls into 4-5 other field… Done when: • notRemovablePartnerIds/notRemovableWorkspaceIds return the same results as source (same logical union of the underlying sibling data) • No reflective resolver invocation remains — every call is a direct, statically-typed service method call | — |
| 🔸 SPARK-PROD-G11-2 Product.associateProductsAsks + Product.variations | 🟡 Medium [M] | Field Resolver | — | Intent — Resolve two sibling passthroughs (product-asks and variations). Today — two straightforward sibling passthroughs — associateProductsAsks - (the product-ask records tied to this product) and variations (sibling product variation records) —… Done when: • associateProductsAsks resolves the product's ask records • variations resolves the product's variation records | — |
| 🔸 SPARK-PROD-G12 Product.division bug fix (wrong loader) | 🟢 Low [XS] | Field Resolver Calls: ig | — | Intent — Fix the wrong-loader bug so division returns the product's actual division. Today — Product.division is supposed to return the product's division - (a specific org unit). - Instead, the source code has a copy-paste-style mistake: it calls… Done when: • Product.division and DopplerDepartment.division both return the true division shape (via DivisionService), not the department shape • The client-shape-change risk is logged with the PO and confirmed via a client survey before rollout | — |
| 🔸 SPARK-PROD-G13 IG/tag/tcin/spg + template trivial-field group | 🟡 Medium [M] | Field Resolver Calls: ig, tag, corona | — | Intent — Resolve a group of trivial IG / tag / TCIN / template fields. Today — department/departments/clazz/brand/brands/divisions/productTemplateDepartments, tags, tcins, SPARK_Tcin.itemDetails (CORONA), SPARK_PackagingAttribute.spg (internal… Done when: • each field resolves to the right source | — |
| 🔸 SPARK-PROD-G14 Simple user/status fields + trivial pass-throughs (bundle) | 🟢 Low [XS] | Field Resolver Calls: userAttributes | — | Intent — Resolve simple people / status fields and trivial pass-throughs. Today — createdBy/updatedBy/versionCreatedBy (user-profile), ProductComponentStatus.updatedBy, SPARK_ResourcesCount.productThumbnailId (re-fetch product), plus ~60 direct… Done when: • user fields resolve (null id → null) • productThumbnailId re-fetches • scalars mapped | — |
| 📄 SPARK-PROD-G15 Port product utils to Kotlin | 🟡 Medium [M] | Service | — | Intent — Port the shared product utility helpers to Kotlin. Today — attachmentUtils, partnerUtils, teamUtils, productUtils, componentStatusUtils, resolvePaging, vmmUtils, accessControlUtils, removePartnerUtils Done when: • utils ported with unit tests • counter logic fixed/verified • ACL batch parallel-chunked | — |
| 📄 SPARK-PROD-G16 Test coverage, parity harness, load & cut-over rehearsal | 🟠 High [L] | Tests | C01, E01, E03, G01, G02 | Intent — The safety net: tests + parity + load checks proving the new Product DGS matches the old gateway before cut-over. Today — ≥80% unit coverage; parity harness ≥50 fixtures (incl Done when: • unit ≥80% • ≥50 parity fixtures green • load p95 parity • schema-diff intentional-only • shadow-traffic rehearsal + rollback drill | ☐ Parity: DGS response matches spark-internal-graphql baseline ☐ Load: p95 latency is within spark-internal-graphql baseline ☐ contract ☐ Integration: shadow traffic rehearsal + rollback drill passes |